COMPLIANCE GAP ANALYSIS ACTION PLAN

ISO 37301:2021 + Amd 1:2024

| Document Owner | Approver |
| --- | --- |
| Compliance Manager | Top Management |
| Classification: INTERNAL | Next Review: 2027-09-18 |

[Note] The first 5 action rows are Illustrative Data only. Replace or delete them before controlled use. Jurisdiction-specific obligations must be verified from authoritative sources.

# 1. Purpose

Convert confirmed CMS gap-analysis findings into accountable, time-bound remediation actions and retain evidence showing implementation and, where appropriate, effectiveness verification.

# 2. Use and Governance

Create an action only after the underlying gap and evidence are sufficiently clear.

Assign one accountable owner, a realistic due date and a measurable deliverable.

Escalate overdue or high-risk actions according to the organization’s approved governance thresholds.

Close material actions only when required implementation and effectiveness evidence is available.

# 3. Gap Remediation Action Plan

| Data Type | Action ID | Gap / Theme | Gap Summary | Priority | Corrective / Improvement Action | Owner / Due Date | Status / Verification Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Example Data | EX-CMS-ACT-001 | CMS-GA-014 / Planning | Sampled obligation families do not have assigned authoritative-source update ownership. | High | Assign approved sources, update cadence and owners; revalidate priority obligations. | Legal / Compliance Manager ¦ 2026-09-30 | Open ¦ Updated obligations register; source-owner sign-off; sample recheck |
| Example Data | EX-CMS-ACT-002 | CMS-GA-027 / Operation | Enhanced due diligence triggers are not consistently applied to higher-risk intermediaries. | High | Define risk triggers, required enhanced checks and approval evidence for all relevant third-party categories. | Third-Party Risk Manager ¦ 2026-11-15 | In Progress ¦ Revised due diligence standard; completed sample files; reviewer approval |
| Example Data | EX-CMS-ACT-003 | CMS-GA-036 / Performance | Compliance conclusions are recorded without a defined evidence standard for sampled obligations. | High | Approve a compliance-evaluation method and complete evidence-based reviews of priority obligations. | Compliance Assurance Lead ¦ 2026-10-31 | Open ¦ Approved method; evaluation records; independent verification sample |
| Example Data | EX-CMS-ACT-004 | CMS-GA-002 / Context | Climate-change relevance has not yet been documented in the CMS context review. | Medium | Add climate-relevance analysis to context and interested-party review, with management conclusion. | Compliance Manager ¦ 2026-10-20 | In Progress ¦ Updated context review; management-review evidence |
| Example Data | EX-CMS-ACT-005 | CMS-GA-020 / Support | Role-based training matrix requires a clearer refresh trigger for personnel changing compliance-sensitive roles. | Low | Add role-change trigger and evidence field to the competence process. | HR & Compliance Lead ¦ 2026-12-15 | Closed ¦ Updated training matrix; one completed role-change sample; closure approval |
| Actual Data |  |  |  |  |  |  |  |
| Actual Data |  |  |  |  |  |  |  |
| Actual Data |  |  |  |  |  |  |  |
| Actual Data |  |  |  |  |  |  |  |
| Actual Data |  |  |  |  |  |  |  |

# 4. Closure Criteria

Action deliverable is complete and approved by the accountable owner or designated reviewer.

Required evidence is traceable to the action and does not rely only on verbal confirmation.

For high-risk or systemic gaps, effectiveness is verified after a suitable operating period or sample.

Residual compliance risk, dependencies or accepted limitations are documented and approved where applicable.

[Note] A completed document alone is not evidence that a compliance control is operating effectively. Verify implementation in practice where the action is intended to change control performance.

# 5. Related Records

Compliance Gap Analysis

Compliance obligations register and compliance risk assessment

Corrective-action evidence and effectiveness verification records

Management review / compliance committee decisions where escalation is required

# Revision and Approval

| Version | Date | Change | Document Owner | Approver |
| --- | --- | --- | --- | --- |
| 1.0 | 2026-09-18 | Initial issue | Compliance Manager | Top Management |